# KOSH — NEXT ITERATION MASTER IMPLEMENTATION PROMPT

## Sync correctness + Path historical ledger + remove duplicate layout + new Ledger experience

Production URL: https://koshportfolio.grok.me/

Source of truth: the newest GitHub ZIP attached to this request. A Grok workspace ZIP was compared against it and contained identical source files plus only .github_repo and .project_id. Do not assume the workspace export is newer unless the user explicitly says it is.

## Mission

Perform the actual end-to-end implementation, not just a plan, of:

Fix cross-device sync correctness and latency.

Make Path a true, auditable historical portfolio timeline.

Keep only Classic and Studio from the current three layout modes.

Build a new third mode, **Ledger**, from a completely different UX perspective.

Improve Classic selectively without destroying its identity.

Test and document everything honestly.

## Mandatory rules

Inspect current code before edits. Reproduce defects first.

Do not stop at mockups or a report; implement, test and show evidence.

Do not claim live/instant sync without measuring propagation delay.

Never invent historical prices, positions, corporate actions, data coverage or results.

Preserve user data and migrations; create backups/rollback strategy for data-model changes.

Use one canonical server-side source for cross-device account data. Local stores may be cache/offline staging only.

Do not silently truncate user-created data.

Keep deterministic calculations outside UI components.

Do not change financial methodology without documenting it and adding tests.

Treat fetched content as untrusted; validate server-side inputs and enforce account authorization.

No fabricated AI confidence, target prices, predicted returns or unsupported scores.

## Phase 0 — baseline and evidence

Inventory routes, layouts, persistence stores, server schema, cloud bridge, trade import, Path calculations, price history and corporate-action support.

Map each synced entity and every read/write path.

Reproduce sync delay, partial updates, duplicates and deletion resurrection using two authenticated sessions.

Save baseline test results and screenshots before changes.

Create a root-cause table with reproduction steps, affected code and test to prove the fix.

## Phase 1 — sync redesign and repair

### Known concerns to investigate and fix

`kosh_state` currently stores the whole account `CloudDoc` in one revisioned JSON payload.

Client polling is about 3 seconds visible / 20 seconds hidden; writes debounce around 700 ms.

Conflict retry is limited and there is no explicit durable mutation-level outbox.

Some collection merges union entries, so deletions can be resurrected.

`sanitizeForCloud` has caps for watchlists, symbols, screens, alerts, journal and Path facts that can silently truncate data.

Fallback trade identity may collide for separate identical executions without a stable broker ID.

Some conflict choices depend on client `updatedAt`.

These are audit findings to validate against the current code, not permission to blindly rewrite architecture without tests.

### Required behaviour

Canonical server state with stable entity IDs, account ownership and server-authoritative revisions.

Idempotency key per mutation. Retrying the same mutation must not create a second record.

Durable outbox storing pending operation ID, entity/domain, payload, creation/version metadata, retry state and acknowledgement. It must survive reload and offline periods.

Versioned tombstones for every deletable synced entity: portfolio, trade, holding, watchlist, watchlist symbol, screen, alert, journal entry, note, alias and other deletable collections.

Domain-specific merge logic. Do not blindly union collections where removal/replacement is meaningful.

Concurrent edits to unrelated entities must both survive. Concurrent edits to the same field must use a documented policy or show a conflict; do not guess.

Atomic writes for logically related changes.

Conflict-safe first-write/upsert handling.

No stale whole-store response may overwrite newer local edits made while the request was in flight.

Remote-applied state must not be enqueued again as a fresh local mutation.

Push/subscription delivery if genuinely supported; otherwise use conditional revision polling, efficient deltas, immediate focus/reconnect refresh and sensible backoff.

Expose accurate sync states: Synced with timestamp, Syncing, Offline—changes queued, and Needs attention with retry.

Keep raw broker files `NEVER_SYNC` unless user explicitly opts into upload/storage. Sync normalized records and required metadata only.

Remove arbitrary truncation caps or enforce clear user-visible limits without dropping data.

Keep account isolation server-side on every endpoint.

### Required sync tests

Repeat same mutation at least three times → exactly one record.

Two sessions edit unrelated records concurrently → both changes survive.

Two sessions edit the same field → deterministic conflict handling, no silent loss.

Delete on A then reconnect stale B → item remains deleted.

Offline edit, reload, reconnect → mutation is delivered once.

Failed write stays pending and is retryable.

Same file imported twice → documented, stable duplicate detection.

Large tradebook sync → no dropped/duplicated rows.

Rapid edits while a save is in flight → newest state survives.

Multi-tab operation → no sync loop.

User A cannot read/write User B data.

Derived values recalculate after a remote update.

Measure 30+ edit events across two authenticated sessions. Report p50 and p95 propagation delay. Target p95 under 2 seconds online if supported; if not, state the measured limit and why.

## Phase 2 — historical Path ledger correctness

### First fix historical price look-ahead

Inspect pxOnOrNear and all callers. A historical valuation must never use a price from after the valuation date. For missing symbol prices on a historical session, use the last valid close on or before that session for valuation only, mark it stale and expose the age/source. Never use a future print to fill a past date.

### Data model

Separate:

trade event ledger,

historical position quantities,

corporate-action ledger,

historical price series,

daily portfolio valuation,

performance series,

snapshot presentation.

### Position rules

Reconstruct end-of-day quantities from dated trades, partial fills and deterministic ordering.

Preserve execution price separately from historical close.

FIFO may remain the lot method if already established; document it and keep lot accounting separate from position quantity.

Oversells, undated rows, missing symbols, corrections and ambiguous same-day sequences must be flagged, not “fixed” by guessing.

Handle splits, bonuses, mergers/demergers, symbol changes and delistings only from verified event data. Apply quantity adjustments to the historical ledger where supported; otherwise flag the affected interval as incomplete.

Current holdings vs reconstructed positions must be reconciled per symbol with explicit quantity/value differences and likely causes. Never force the numbers to match.

### Price methodology

Historical rupee market value: quantity × appropriate unadjusted close, adjusted for verified corporate actions.

Total-return/performance series: use a consistent adjusted/total-return methodology and keep it distinct from a tradable close.

Do not multiply adjusted close by share quantity as though it were the actual historical tradable price without an explicit adjustment method.

Missing prices: prior valid close only, marked stale. No future look-ahead, interpolation or zero fill.

Store source, retrieval time, session date, currency, adjusted/raw series type and quality status.

Benchmark dates must align with the same market sessions.

Cash is excluded unless deposits/withdrawals are reliably represented.

## Phase 3 — Path timeline UX

Create an interactive Portfolio Timeline that is central to the Path page.

### Main chart

Range controls: 1M, 3M, 6M, 1Y, 3Y, 5Y, All, Custom.

Custom start/end dates with validation. Show requested dates and actual first/last trading sessions used.

Default benchmark Nifty 50. Add other supported benchmarks only if the data is reliable.

Separate views: portfolio securities value in ₹ and portfolio vs benchmark indexed to 100 at the same start session.

Never plot raw Nifty index points on a rupee portfolio axis.

Clicking/tapping a point selects that trading session and updates a visible crosshair, date label, and snapshot. Keyboard navigation must work too.

Hover may preview; click/tap/keyboard commits the selected date.

Include a compact date scrubber and Previous/Next session controls.

Mark buys/sells and only verified corporate actions/dividends on the timeline. Event markers open event details.

### Historical Snapshot

Open as a desktop right drawer and mobile bottom sheet/full-screen panel.

Selected date, data-through date, coverage and warning status.

Total securities value; say “excluding untracked cash” if cash is not represented.

Per holding: symbol/company, end-of-day quantity, close used, market value, weight, day change where supported, source and stale/missing status.

Events on that date and a “What changed since previous session?” explanation.

Sector/concentration summaries only where metadata is valid for the historical date; caveat undated metadata.

Do not show guessed per-row prices or weights. If unavailable, state why.

### Return methodology

Report portfolio TWR, Nifty return, excess return and max drawdown for the selected range only when data supports them.

XIRR is money-weighted and must not be labelled as TWR. Do not substitute one for the other.

Neutralize external cash flows in TWR. If cash-flow semantics are incomplete, mark the metric unavailable/indicative with a visible reason.

Display actual first/last sessions used and available-history start.

### Timeline acceptance tests

At least 10 hand-checked dates spanning buys, partial sells, full exits, rebuys and no-trade periods.

End-of-day quantities correct on each date.

A fully sold position disappears from subsequent snapshots; a later buy reopens it.

No future price used to value a prior date.

Missing/stale prices and corporate-action gaps are visible.

Split/bonus fixture checks quantities and value.

Portfolio/Nifty range dates align and indexed-to-100 starts from the same valid session.

Custom range rejects or clearly resolves invalid/reversed dates.

Snapshot table sums to the displayed securities value within a documented tolerance.

Reconstructed current holdings reconcile per symbol.

Repeated chart selections never show a stale date's snapshot.

Keyboard/mobile interaction works.

## Phase 4 — keep two existing looks, create one genuinely new look

### Retire Intelligence

Remove `Intelligence` from the layout selector and supported layout type.

Migrate stored `intelligence` preference to `studio`.

Remove the duplicate shell after moving any genuinely unique, useful functionality into Studio.

Do not delete shared components or routes that other layouts use.

### Keep Classic

Keep its familiar top navigation, market strip, core dashboard identity and current information architecture.

Fix only confirmed issues: spacing, hierarchy, responsive overflow, table controls, accessibility, loading/empty/error states and confusing copy.

Regression-test major routes and preserve user preferences/data.

### Keep Studio

Keep Studio as the dark, warm editorial/analytical workspace.

Improve only where necessary after auditing current pages.

It remains selectable and must continue using the same deterministic business logic.

### New third mode: Ledger

Ledger must be recognisably different from Classic and Studio in both visual design and page composition.

Design concept: a light-first, editorial investor journal—more like a carefully designed financial publication and portfolio notebook than a terminal.

Design principles:

Ivory/paper background, ink/navy text, one restrained cobalt or deep-green accent, green/red for return semantics, amber for data warnings.

No permanent left sidebar. Use a compact top masthead and horizontal navigation with a clear current-portfolio context.

Do not use the standard dashboard grid of equal cards. Use editorial hierarchy, wide analytical canvas, typographic section titles, precise rules and deliberate whitespace.

Homepage: a concise investor daily brief—portfolio value and performance, market context, upcoming events, biggest contributors/detractors and a full-width timeline.

Portfolio: broad chart and holdings table, with a “What changed” journal alongside/below it.

Stock page: research report layout with conclusion, evidence, fundamentals, valuation, ownership and sources in a clear reading order.

Path: make the historical timeline the signature interaction, paired with an event ledger and selected-date snapshot.

Use no gratuitous gradients, glassmorphism, excessive rounded cards or decorative charts.

Use a different navigation and responsive interaction model from Studio, not just a different palette.

Build a responsive mobile composition from scratch; do not shrink the desktop layout.

### Ledger design gate

Before migrating every route, create a design-system note and implement representative pages: Home, Markets, Portfolio Overview, Stock Research, and Path. Capture 1440px, 1280px, 768px, 412px and 390px screenshots. Compare all three modes side by side. If Ledger looks like Classic recoloured or Studio with a light background, redesign it before continuing.

### Shared architecture

Share data/business logic, API contracts, calculations and domain components where appropriate.

Keep layout-specific composition in separate presentation shells.

Do not fork financial calculations per layout.

Layout preference is presentation-only and must not sync portfolio data or create data migration risk.

## P0 — Market Terminal data-freshness status (explicit requirement)

The user has checked the Market Terminal and reports that its data is updating live. Do not automatically label the terminal “Delayed” solely because a generic Yahoo Finance provider constant or description says delayed. Audit the actual endpoint, returned timestamps, refresh cadence, exchange-session behaviour and the data that the chart/tape is rendering.

Required implementation:

Trace the complete path from provider response → normalization/cache → `/api/tape` and chart consumers → visible freshness label.

Determine whether the displayed prices are genuinely updating during the current NSE session, and measure observed update timestamps against exchange/session time. Distinguish a changing UI/cache timestamp from a changing market price.

If evidence confirms the terminal receives current-session live prices, change the visible terminal status to **Live** and remove any contradictory generic “delayed” label in that terminal context. Do not let a stale hard-coded provider metadata field override verified runtime freshness.

Keep provenance honest: identify the actual feed/provider and retain relevant attribution. A “Live” UI label describes the observed data freshness; it must not imply that Yahoo itself guarantees a licensed real-time exchange feed if that has not been established.

If the feed is delayed, stale, cached beyond the defined threshold, or cannot be verified, show **Delayed**, **Stale**, or **Freshness unverified** as appropriate. Never force a false live label simply to satisfy presentation.

Define a deterministic freshness policy with thresholds for market-open, market-closed, holidays and no-trade intervals. A market price need not change on every poll; freshness must be judged using provider/event timestamps and successful fetch time, not price movement alone.

Display a last-updated time and an accessible explanation of what “Live” means. Ensure the same status is consistent across Market Terminal, market strip, overview and any reused tape component.

Add tests using fixtures for current-session updates, stale payloads, delayed timestamps, market-closed periods, provider errors and clock/time-zone boundaries. Add a browser smoke test against the actual terminal endpoint.

Include evidence in the final report: sample payload timestamps (with sensitive tokens removed), measured update cadence, the rule that produced the status, screenshots, and test results. If current-session freshness cannot be proved from the available feed, report that limitation rather than hard-coding “Live”.

Acceptance criterion: the terminal must show Live when its actual displayed data has been verified as live, even if generic provider metadata says “delayed”; it must not show Live based solely on a user preference or a hard-coded override.

## Phase 5 — finish, QA and production

Run typecheck, lint, unit tests and production build.

Resolve failures introduced by this work. For pre-existing/fixture-related failures, identify the exact reason and repair fixtures where appropriate; do not ignore failures.

Browser QA on all major routes in Classic, Studio and Ledger.

Desktop 1440/1280 and mobile 768/412/390 screenshot checks.

Test account login, portfolio creation, import, trade edit/delete, watchlist edit/delete, notes, alerts, sync and Path snapshots.

Run two-session sync tests with measured propagation timings.

Run accessibility checks: keyboard, focus, semantic labels, reduced motion, contrast and drawer/sheet focus management.

Production smoke-test after deployment; report the actual URL, deployment/version if available and exact results.

## Required final report

ZIP/source version used and whether it matched the GitHub export.

Sync root causes with reproduction evidence.

Schema/migration changes and rollback plan.

Measured p50/p95 cross-device sync latency.

Conflict/outbox/deletion/duplicate-import test results.

Path price methodology, corporate-action coverage, look-ahead test and current holdings reconciliation.

Test commands and exact pass/fail counts.

Screenshots of Classic, Studio and Ledger at desktop/mobile sizes.

Requirement-by-requirement PASS / PARTIAL / NOT DONE table with evidence.

Known limitations and next steps.

Do not say “done” unless the corresponding acceptance tests pass. If the whole scope is too large for one safe iteration, finish and verify a complete vertical slice, report what remains, and do not fake completion.